GROUP 2 · CONSUMER LENDING · GREENFIELD + SECURITY

SwiftKYC

Digital Onboarding & e-KYC API for Metro Finance

AI-DLC V1 Workshop · 2 days

Read everything in your folder before answering the AI's first question.

# 1. The situation

Metro Finance is launching a digital personal-loan product. Everything about onboarding is currently paper, branch-only, and failing compliance audits. Your team builds the onboarding backend: application lifecycle, PDPA consent, document intake, an external e-KYC vendor integration (mock provided), blocklist screening, and a manual-review queue.

This is a regulated build. On Day 2 the facilitator will play the compliance auditor and walk your audit trail. The AI-DLC Security extension exists for exactly this kind of project — your team is expected to opt IN when Requirements Analysis asks.

# 2. Your mission

- Build the SwiftKYC API end-to-end with the AI-DLC workflow, opting into the Security baseline extension (its 15 rules become blocking checks at your gates — feel what that does to the process).

- Integrate the VerifyMe mock correctly: async webhooks, signature verification, duplicate deliveries, no double-billing.

- Survive the Day-2 audit: consent records, state-change audit trail, masked PII in every log line.

# 3. What you have been given

| File | What it is |
| --- | --- |
| vision-document.md | Business goals, the decision rules (0.95 / 0.80 thresholds), scope, PDPA obligations |
| technical-environment.md | Stack, crypto requirements, prohibited practices, role model |
| verifyme-api-contract.md | The vendor API + the mock's behaviour map: the last digit of your reference picks the score AND the identity returned, and three of those identities are on the blocklist |
| blocklist.csv | 25 screening entries - a mix of exact-ID rows (13-digit Thai national IDs) and name-only rows, including the inconsistent romanizations your fuzzy match must catch |
| consent-text-v1.md | The versioned consent text and what must be recorded per consent |
| mock_verifyme.py | The VerifyMe mock vendor - run it with: pip install fastapi uvicorn httpx && python mock_verifyme.py (port 9310). Enforces 402/429 and retries webhooks; GET /_admin/billing is what the Day-2 auditor reads |
| sample-images/ | Base64 ID-card and selfie payloads plus a ready-to-post sample-submit.json |
| stakeholder-notes.md | Raw interview notes from Compliance, Operations, the Vendor Manager, the mobile squad and Finance - two real contradictions, and one instruction you must NOT follow |
| local-environment/ | Python 3.12 + a local PostgreSQL, and nothing else. There is deliberately no starter project: in a regulated build the framework, layout, test runner and data access have to be chosen and defended at a gate, not inherited. local-environment/ holds only a docker-compose.yml for the database - run docker compose up -d && python check_db.py before you start. |
| team-log.md | Your decision log, gate record and retro. The Scribe fills it in AS YOU GO - it is what the facilitator reads when scoring decision quality, and it cannot be reconstructed convincingly on Day 2 afternoon |
| traceability-worksheet.md | Fill this in on Day 2 BEFORE your demo. Pick five behaviours your system has and walk each one backwards to the sentence that caused it. This is what your demo is built on, and it is the thing you actually take home |

# 4. How to start

After setup (see the Participant Guide), open a fresh session in your workspace and paste exactly:

Using AI-DLC, build the SwiftKYC customer onboarding API described in vision-document.md and technical-environment.md in this workspace. This is a new greenfield project in a regulated environment.

Then let the workflow lead. Answer its question files from your documents. Where documents conflict, your Product Owner decides and the Scribe records why.

# 5. Expected shape of your two days

| When | You should be… |
| --- | --- |
| Day 1 morning | Requirements Analysis with Security extension OPT-IN recorded; stories drafted |
| Day 1 afternoon | Execution plan approved; Application Design with the state machine + security NFRs; 2 units (application-lifecycle / verification-integration) |
| Day 2 morning | Construction: lifecycle + consent + blocklist unit done; webhook handling underway |
| Day 2 afternoon | Build & Test; audit walkthrough with the facilitator; demo the four mock verification outcomes incl. the duplicate-webhook case |

# 6. Definition of Done

- All application states reachable via the mock's scripted outcomes (auto-approve / manual review / reject / vendor failure)

- Duplicate webhook (reference ending in 8) processed exactly once; signature verified; unsigned requests rejected

- Zero duplicate vendor submissions per application - GET /_admin/billing shows an empty double_billed map; re-verification is an explicit OPS_REVIEWER action

- ID numbers encrypted at rest and masked in 100% of log lines (auditor will grep your logs)

- Blocklist screening stops every reference that should be stopped. Several listed identities pass face match at 0.97, so face match alone will not do it - work out which references those are, and why

- The operations review screen works: the queue oldest-first with the score visible, the ID card and the selfie side by side, approve/reject with a reason. The auditor will look at the screen, not only at your logs

- Erasure endpoint purges biometrics but retains the 7-year audit skeleton

- aidlc-docs/ complete, with the Security extension decision and its consequences visible in the design docs

# 7. Ground rules

- Do not call any real service — the mock is the only network dependency

- Credit scoring is out of scope; your service ends at the identity decision

- If the Security extension's rules block a gate, fix the design — do not talk the AI out of the rule

Remember  You are not judged on how much code you produce. You are judged on whether the process would survive contact with a real project: gates honored, decisions recorded, nothing vibe-coded - and on whether you can still explain, two days later, WHY your software does what it does.