## Slide 1
GROUP 4 · APEX AUTO PARTS · PROJECT APX-2026-INC-03
LineMetrics Recovery
OEE Incident Fixes & Hardening — Project Kickoff Briefing from the Business
Brownfield bug fix
Sponsor: Plant Director
PBT extension: OPT-IN
Budget ฿900K — no rewrite
AI-DLC Workshop · a briefing from the business sponsor to the delivery team · read your Business Project Memo first

## Slide 2
THE SITUATION
The KPI the plant runs on — and no longer believes
2
LineMetrics Recovery — Kickoff Briefing
Every morning at 08:00, managers of 8 production lines make staffing and maintenance calls from the OEE dashboard. It crashed mid-meeting two weeks ago; then an engineer proved it overstates OEE — and plant bonuses are tied to that number.
Three incident tickets are open. The mandate is precise: fix this system, prove it against hand calculations, and harden it so the mistake cannot quietly return. A rewrite will not be approved.
Why the business escalated now: the pain is measurable, board-visible, and getting worse each quarter. The numbers on the right are from the sponsor's memo — use them when the AI asks about business drivers.
3
open incident tickets
0.908 vs 0.823
dashboard vs hand-calculated OEE
8
production lines depend on it
2
existing tests — passing while wrong

## Slide 3
THE ASK
Scope: What the Business Ordered
3
LineMetrics Recovery — Kickoff Briefing
✔ In scope
Root-cause and fix all 3 incidents (failing test first, fix, pass)
Idempotent ingestion (gateway retries with same reading_id)
Correct 08:00→08:00 Asia/Bangkok production-day bucketing
Safe edge cases: maintenance days, zero output, downtime > planned
Property-based test suite (OEE bounds, idempotency, day-bucketing)
One-page RUNBOOK.md for ops
✖ Out of scope — protect this line
New features, dashboards or endpoints
Gateway payload changes (vendor firmware frozen)
Performance work (volumes are small)

## Slide 4
WHAT MAKES THIS HARD
The Six Challenges
4
LineMetrics Recovery — Kickoff Briefing
Three tickets, four defects
The tickets describe symptoms, not causes. Behind them: a dropped factor in the OEE formula, a zero-division crash, a UTC-vs-plant-day boundary, and missing idempotency. Map every ticket to code with evidence.
Tests that lied
The 2 existing tests passed the entire time the numbers were wrong. The steering committee wants your written answer: why? (Test-gap analysis is a scored deliverable.)
A day is not a calendar day
Production days run 08:00→08:00 Bangkok (01:00 UTC). Night-shift readings currently land in the wrong day. Fix the bucketing at the source, not in the endpoint.
Retries that double-count
Shop-floor Wi-Fi makes gateways retry — same reading_id, up to 3×. The sample data contains a real burst; ingestion must make replays a no-op.
Resist the big plan
This is a bug fix. If Workflow Planning proposes full greenfield ceremony, push back at the gate — a lean, justified plan IS the exercise.
Prove it can't return
Opt in to Property-Based Testing: 1,000+ generated cases asserting OEE ∈ [0,1], idempotent replays, one-day-per-reading. Example-based tests missed this once already.

## Slide 5
HOW WE WILL DO IT
Our Approach with AI-DLC
5
LineMetrics Recovery — Kickoff Briefing
Reverse Engineering
→
Root-cause + Requirements
→
Lean Workflow Plan
→
Failing tests first
→
Fix (single pass)
→
PBT hardening + Build & Test
The smallest codebase, the most surgical path: most stages SKIPPED with recorded rationale, PBT extension opted IN, every fix proven by a red-then-green test.
1
Ticket → code → failing test
for each incident: locate the defect, write the regression test that fails on current code, then fix. No fix without its red test first.
2
Ground truth as the oracle
after fixes + reseeding, L-03 on 15 Sep must return exactly availability .9063 / performance .9195 / quality .9875 / OEE .8230.
3
Properties, not examples
Hypothesis-generated cases enforce the invariants example tests missed: bounds, idempotency, day-bucketing totality.
4
Decide the gray areas on record
downtime > planned (clamp + warn), duplicate id with different payload (keep-first + anomaly log), historical cleanup (fix-forward) — all recorded decisions.

## Slide 6
EXPECTED RESULTS
What Success Looks Like
6
LineMetrics Recovery — Kickoff Briefing
0.8230
L-03 OEE matches hand calc exactly
0
crashes on maintenance days
1,000+
generated property cases green
3/3
incidents closed with evidence
Workshop deliverables (scored)
All three incidents: failing regression test → fix → green, mapped to root cause in writing
Idempotent ingestion proven by replaying the retry burst (identical daily numbers)
Bangkok production-day bucketing correct — night shift lands in the right day
Property-based suite + test-gap analysis + RUNBOOK.md; lean execution plan with recorded SKIP rationale
The demo: Day-2 demo: replay each ticket live (crash day, wrong OEE, retry burst) on the old vs fixed behavior, then show the property suite run.

## Slide 7
THE PLAN
Two Days, Four Milestones
7
LineMetrics Recovery — Kickoff Briefing
1
Day 1 AM
Setup → RE + root-cause: all tickets mapped to code → PBT OPT-IN recorded
2
Day 1 PM
Lean plan approved (SKIPs justified) → failing regression tests for all three incidents
3
Day 2 AM
Fixes: OEE composition, zero-division, day bucketing, idempotency — tests green
4
Day 2 PM
Property suite 1,000+ cases → ground-truth match → RUNBOOK → demo & retro
Checkpoints with the facilitator at every milestone — call them over rather than guessing.

## Slide 8
GETTING STARTED
Your Materials & First Command
8
LineMetrics Recovery — Kickoff Briefing
In your folder
Business Project Memo (this pack)
bug-reports.md (primary requirements input)
starter-code/ + seed.py
sample-readings.jsonl · expected-oee-l03.csv
vision-document.md · technical-environment.md
Ground rules
Fix at the source — no endpoint band-aids
Frozen gateway contract
Existing tests keep passing; new tests explain what they missed
PASTE THIS TO BEGIN
Using AI-DLC, fix the production incidents described in bug-reports.md for the LineMetrics service in this workspace and harden it against recurrence, per vision-document.md and technical-environment.md. This is a brownfield project — analyze the existing code first.
Then: let the workflow lead. Answer its question files from your documents; when documents conflict, the Product Owner decides and the Scribe records why. Approve gates only after the Reviewer has actually read the artifacts.