GROUP 1 · RETAIL · GREENFIELD

PointHub

Loyalty Points & Rewards Service for Siam MegaMart

AI-DLC V1 Workshop · 2 days

Read everything in your folder before answering the AI's first question.

# 1. The situation

Siam MegaMart runs 120 stores and a mobile app with 800,000 members — but its loyalty points are calculated in three different systems that regularly disagree, and every marketing campaign needs a 3–4 week IT change request. You are the engineering team hired to build PointHub: one central points service behind an API.

Marketing, the POS team, customer service, and finance have all been interviewed; their notes are in your folder — including a few places where they contradict each other. That is not an accident.

# 2. Your mission

- Take PointHub from business intent to working, tested code using the full AI-DLC workflow (this is your team's first greenfield run — expect the richest Inception phase of all four groups).

- Design a campaign rules engine that passes all 5 marketing campaign examples, including the overlap cases.

- End with 2–3 Units of Work, each fully designed and built through the Construction loop.

# 3. What you have been given

| File | What it is |
| --- | --- |
| vision-document.md | Business goals, scope, out-of-scope, success metrics — your primary input |
| technical-environment.md | Company stack standards, prohibited libraries, integration contracts, NFRs |
| stakeholder-notes.md | Raw interview notes from 4 stakeholders — contains decisions AND contradictions |
| sample-data/transactions.csv | 40 POS sales (81 line items) plus 3 refunds - 2 full, 1 partial - with type and originalTransactionId columns |
| sample-data/campaign-examples.md | The 5 campaigns your rules engine must handle, the overlap traps, and how to keep the x2.5 multiplier out of floating point |
| sample-data/members.csv | The 8 members with tier and join date - stub the Member DB from this |
| sample-data/expected-points.csv | THE ANSWER KEY - the points your earn API must post for every transaction, with the reasoning for the twelve deliberately tricky ones |
| sample-data/expected-points-by-line.csv | The same answer per line item: winning campaign, multiplier, milli-points |
| local-environment/ | Node 20 + a local PostgreSQL, and nothing else. There is deliberately no starter project: the framework, the layout, the test runner and how you reach the database are decisions your Application Design has to produce. local-environment/ holds only a docker-compose.yml for the database - run docker compose up -d && node check-db.mjs before you start. |
| team-log.md | Your decision log, gate record and retro. The Scribe fills it in AS YOU GO - it is what the facilitator reads when scoring decision quality, and it cannot be reconstructed convincingly on Day 2 afternoon |
| traceability-worksheet.md | Fill this in on Day 2 BEFORE your demo. Pick five behaviours your system has and walk each one backwards to the sentence that caused it. This is what your demo is built on, and it is the thing you actually take home |

# 4. How to start

After setup (see the Participant Guide), open a fresh session in your workspace and paste exactly:

Using AI-DLC, build the PointHub loyalty points service described in vision-document.md and technical-environment.md in this workspace. This is a new greenfield project.

Then let the workflow lead. Answer its question files from your documents. Where documents conflict, your Product Owner decides and the Scribe records why.

# 5. Expected shape of your two days

| When | You should be… |
| --- | --- |
| Day 1 morning | Through Requirements Analysis (decline all extensions — record why) and into User Stories |
| Day 1 afternoon | Workflow Planning approved; Application Design and Units Generation done (2–3 units, e.g. points-engine / campaign-management / reporting) |
| Day 2 morning | Construction loop: points-engine unit complete (earn/burn/ledger with idempotency), second unit underway |
| Day 2 afternoon | Build & Test executed; demo: replay transactions.csv against your API and match expected-points.csv, including the partial refund |

# 6. Definition of Done

- Earn API reproduces every row of sample-data/expected-points.csv exactly. Check it before your demo: node sample-data/check-points.mjs <your-output.csv>

- Refund clawback works for full AND partial refunds (RF90001-3), negative balances allowed; every change is a ledger entry

- Earn is idempotent by transactionId (POS retry-safe) — show the test

- Point liability summary endpoint returns totals by tier, and replaying the whole file gives the eight member balances in technical-environment.md

- aidlc-docs/ complete: requirements, stories, execution plan (Mermaid), design, unit docs, audit trail

# 7. Ground rules

- Member registration is NOT yours — stub the member DB exactly as the tech-env contract describes

- No ORMs, no floats for money/points - multipliers are integers scaled by 1000, points are integer milli-points until the final floor (tech-env prohibited list is enforced)

- The campaign budget cap idea from marketing is a scope decision — decide it explicitly, don't silently build it

Remember  You are not judged on how much code you produce. You are judged on whether the process would survive contact with a real project: gates honored, decisions recorded, nothing vibe-coded - and on whether you can still explain, two days later, WHY your software does what it does.