APEX AUTO PARTS

INTERNAL PROJECT AUTHORIZATION MEMO

| Field | Detail |
| --- | --- |
| Project code | APX-2026-INC-03 · LineMetrics Incident Recovery |
| From | Khun Direk Chaiyasit — Plant Director, Rayong Plant |
| To | Engineering Group 4 (delivery team) |
| CC | Production Engineering · Shift Supervisors · HR (bonus committee) |
| Date | Issued at project kickoff |
| Priority | URGENT — management has stopped trusting the OEE numbers |
| Budget envelope | THB 900K — fix and harden; a rewrite will not be approved |

# 1. Why we are doing this

Every morning at 08:00 my managers stand in front of the OEE dashboard and make decisions about eight production lines — staffing, maintenance, overtime. Two weeks ago the dashboard crashed in the middle of that meeting. A production engineer then hand-checked the numbers and found the dashboard has been overstating OEE. Since part of the plant bonus is tied to OEE, this is now an HR problem and a trust problem, not just an IT problem.

The three incident tickets are attached, verbatim. I do not want a new system. I want this one fixed, proven correct against hand calculations, and hardened so this class of mistake cannot quietly return.

# 2. What the business needs

- Correct numbers, provably: our engineer's hand calculations (attached) are the ground truth. The fixed system must match them exactly.

- No more 08:00 surprises: a maintenance day, an idle line, a flaky Wi-Fi morning — none of these may crash or corrupt the dashboard again.

- Evidence, not assurances: for each ticket I expect to see the bug reproduced by a test that fails on the old code and passes on the fix. Production Engineering will check.

- An answer to an uncomfortable question: the system had tests, and they passed the whole time the numbers were wrong. Why? Your written answer goes to the steering committee.

# 3. Constraints from the plant floor

- The gateway firmware is frozen by the vendor — the data it sends will not change; your system must cope with its retries

- Our production day is 08:00 to 08:00, Thailand time. That is how shifts, targets and bonuses are counted. The system must count the same way

- Budget covers fix + hardening only. Anything beyond (new dashboards, new features) will be rejected at review

# 4. How success will be measured

| Metric | Today | Target |
| --- | --- | --- |
| L-03 OEE vs hand calculation (15 Sep) | dashboard 0.908 (wrong) | 0.823 — exact match to ground truth |
| Dashboard availability on maintenance days | crashes (HTTP 500) | sane result, zero crashes |
| Duplicate-inflated counts on bad-WiFi days | recurring | zero (idempotent ingestion, proven by test) |
| Confidence in the KPI | management overriding by hand | morning meeting runs on the dashboard again |

# 5. Attachments

- bug-reports.md — the three incident tickets (your primary requirements input)

- starter-code/ — LineMetrics as it runs today, including its (insufficient) tests and a data seed script

- sample-readings.jsonl — September readings incl. a Wi-Fi retry burst and night-shift readings

- expected-oee-l03.csv — Production Engineering's hand-calculated ground truth

- vision-document.md + technical-environment.md — scope limits and plant rules

Approved for execution,

Direk Chaiyasit   —   Plant Director, Rayong

Naruemon Saengthong   —   Production Engineering Lead (ground-truth owner)

This memo and its attachments are the complete business input. The engineering team is expected to challenge ambiguities through its structured workflow — not to assume.